ClicknContent

Website — Product Requirements Document

Polish-to-Production PRD

Created: 18.3.2026

Status: Ready for Development

Target: Antigravity AI

# 1. PROJECT OVERVIEW

Project Name: ClicknContent Website v2

Project Type: Marketing website — React SPA (polish-to-production)

Primary User: Potential Danish B2B clients discovering ClicknContent

Core Problem: The existing React build has placeholder content, broken form submissions, non-functional CTAs, and inconsistencies that prevent production deployment

Success Criteria: All placeholder content replaced with real data; contact form delivers emails; Calendly is embedded; all pages are consistent and deployment-ready

Client/Company: ClicknContent I/S — CVR: 45140032

MVP Deadline: Within 2 weeks

Go-Live: Vercel deployment (via Lovable or direct push)

## Key Context

This is NOT a redesign. The design system, component architecture, and animations are all good and should be preserved. The task is to replace placeholder/mock data with real content, wire up missing functionality, fix consistency issues, and add a small number of missing features (FAQ section, cookie consent, Calendly embed).

# 2. TECHNICAL STACK

Framework: Vite 5 + React 18 (NOT Next.js — this is a Vite SPA)

Styling: Tailwind CSS v3 + shadcn/ui (slate base, CSS variables)

Routing: React Router v6

Animations: Framer Motion

Forms: React Hook Form + Zod

State/Data: TanStack Query v5

Notifications: Sonner (toast)

Charts: Recharts (available but not yet used)

Hosting: Vercel

Email: Resend — recommended for contact form (free tier: 3,000 emails/month, no backend needed with Vercel serverless functions)

## Architecture Rules

- Must Use: Framer Motion for all animations (already in place — do not replace with CSS)

- Must Use: shadcn/ui components for all UI elements

- Must Use: Zod for form validation

- Must Avoid: Adding a separate backend server — use Vercel serverless functions (/api directory) for the contact form endpoint

- Must Avoid: Changing the existing design tokens, color palette, or typography

- Must Avoid: Replacing or restructuring existing components that are working correctly

## Performance Targets

Page Load: < 2.5s LCP

API Response: < 1s for contact form submission

Browser Support: Modern browsers only (Chrome, Firefox, Safari, Edge — last 2 versions)

Accessibility: Basic — keyboard navigation, semantic HTML, alt tags on all images

# 3. DESIGN SYSTEM

## Existing System — Do Not Change

The design system is already implemented and working. Do not modify CSS variables, color tokens, or component variants. All new UI must use the existing tokens.

### Colors (existing tokens)

Primary: hsl(207, 82%, 55%) — bright blue

Background (light): hsl(214, 7%, 88%) — light gray

Foreground / Dark sections: hsl(222, 47%, 11%) — near-black

Muted text: hsl(215, 16%, 47%)

Card: white

### Typography (existing)

Display/Headings: Space Grotesk — loaded from Google Fonts

Body: Inter — loaded from Google Fonts

Border Radius: 0.75rem (var(--radius))

### Dark Sections Pattern

Sections with bg-foreground use text-primary-foreground for headings and text-primary-foreground/50 for body text. This pattern is already consistent across HeroSection, CaseResults, ProcessSection, FinalCTA. New sections must follow the same pattern.

# 4. FEATURES

## Feature 1: Real Content — Replace All Placeholder Data

User Story: As a site visitor, I need to see accurate, real information about ClicknContent so that I can make an informed decision about contacting them.

### 4.1 — Footer Fixes

Acceptance Criteria:

- Footer brand name reads 'ClicknContent' (currently shows 'ClicknContent' correctly but email is wrong)

- Footer email updated to: kontakt@clickncontent.dk

- Footer phone updated to: +45 50 12 92 06

- Footer address updated to: Skovvejen 1, 1. sal, Aarhus C, 8000

- Footer tagline updated to match brand voice from live site

- Social media links added: Facebook (https://www.facebook.com/share/14HyErn3TXQ/), Instagram (https://www.instagram.com/clickncontent), LinkedIn (https://www.linkedin.com/company/clickncontent/), YouTube (https://www.youtube.com/channel/UCeoAmBd65mshWeEKl_WwywA)

- Footer services list updated to match live site: Video & fotoproduktion, SoMe & annonce content, Annoncering & betalt trafik

### 4.2 — NotFound Page (404)

Acceptance Criteria:

- Page is fully in Danish

- Uses Layout component (Navbar + Footer) like all other pages

- Displays a styled 404 message consistent with the site design (dark hero section, primary blue accents)

- Includes a 'Tilbage til forsiden' button linking to /

### 4.3 — Cases Page: Replace Placeholder Cases with Real Data

The Cases.tsx page currently shows 6 invented clients. Replace with real cases from the live site:

Real cases to use:

1. Nadim Aesthetics

Category: Skønhed & Æstetik

Platform: Organisk + Meta

Result: 200.000 organiske visninger på 30 dage — 0 kr. i annoncering

Metrics: [{ label: 'Visninger', value: '200K' }, { label: 'Dage', value: '30' }, { label: 'Annoncering', value: '0 kr.' }]

2. Lumant

Category: B2B / Leads

Platform: Meta

Result: 3x flere leads — lukkeraten på møder steg fra 25% til 50%

Metrics: [{ label: 'Leads', value: '3x' }, { label: 'Lukkerate', value: '50%' }, { label: 'ROAS', value: '↑↑↑' }]

3. Skønhedsklinik Aarhus

Category: Skønhed

Platform: Meta

Result: 4x ROAS på Meta-annoncering

Metrics: [{ label: 'ROAS', value: '4x' }, { label: 'Platform', value: 'Meta' }, { label: 'CPA', value: '↓' }]

4. Ecohus

Category: Bolig & Ejendom

Platform: Meta

Result: 68x ROI med videoer og datadrevne Meta-kampagner

Metrics: [{ label: 'ROI', value: '68x' }, { label: 'Platform', value: 'Meta' }, { label: 'Video', value: '✓' }]

5. Dress for Success

Category: Mode & Livsstil

Platform: Meta

Result: Slog corona-rekord — 'Vi har aldrig haft noget, der har performet sådan her.'

Metrics: [{ label: 'Rekord', value: '✓' }, { label: 'Platform', value: 'Meta' }, { label: 'Salg', value: '↑↑' }]

6. Hejslet Begravelsesforretning

Category: Lokale services

Platform: Meta

Result: 500 nye hjemmesidebesøgende på 2 dage

Metrics: [{ label: 'Besøg', value: '500+' }, { label: 'Dage', value: '2' }, { label: 'Pris', value: '↓' }]

### 4.4 — CaseResults Component (Home page): Use Real Cases

The CaseResults.tsx component on the home page shows 3 fictional clients (ELEVATE, NOOVA, PURE). Replace with the top 3 real cases: Nadim Aesthetics, Lumant, Ecohus — using the real metrics above.

### 4.5 — Testimonials: Update or Remove Fake Testimonials

The 3 testimonials are fully fictional (lorem ipsum quality). Two options — developer should check with client:

- Option A (preferred): Replace with real client quotes if available

- Option B (fallback): Remove the Testimonials section from Index.tsx entirely and move FinalCTA up

ℹ️  If no real testimonials are available within 2 days of starting development, use Option B.

### 4.6 — Hero Stats: Update Numbers

Update the 3 stats in HeroSection.tsx to match live site data:

- '200+' Creatives leveret → keep

- '4.2x' Gns. ROAS → keep

- '50+' Glade kunder → keep (live site shows similar)

Also update the social proof line from 'Betroet af 50+ brands' — live site uses client logos without a specific count. Check with client for accurate number.

### 4.7 — TeamSection: Fix Social Links

The TeamSection.tsx has placeholder '#' for all LinkedIn and Instagram links. Replace with real links — developer must get these from the client. If unavailable, remove the social icon buttons rather than leaving broken # links.

### 4.8 — Logo Carousel: Add Missing Logos

The live site has more client logos than the React app. Add these missing logos to the carousel (client must supply image files):

- Westergaard Bolig

- Hejslet Begravelsesforretning

- Flamia

- Hurtigflyt

- Onkel John

ℹ️  Until image files are provided, keep the existing 10 logos.

## Feature 2: Working Contact Form with Email Delivery

User Story: As a potential client, I need to submit the contact form and receive confirmation that my message was received, so that I can trust ClicknContent will follow up.

### Acceptance Criteria

- Form fields: Navn (required), Email (required, validated), Virksomhed (optional), Besked (required, min 10 chars)

- On submit: shows loading state with spinner

- On success: shows Sonner toast 'Besked sendt! Vi vender tilbage hurtigst muligt.' AND resets form

- On error: shows Sonner toast 'Noget gik galt. Prøv igen eller ring til os.' with error variant

- Email is delivered to kontakt@clickncontent.dk

- Email subject: 'Ny henvendelse fra [Navn] — [Virksomhed]'

- GDPR: checkbox required before submit: 'Jeg accepterer, at ClicknContent må kontakte mig angående min henvendelse'

- Server-side Zod validation on the API endpoint — never trust client

- Rate limit: max 3 submissions per IP per hour

### Technical Implementation

Use Vercel Serverless Function + Resend SDK:

// /api/contact.ts (Vercel serverless function)

import { Resend } from 'resend';

import { z } from 'zod';

const schema = z.object({

name: z.string().min(1).max(100),

email: z.string().email(),

company: z.string().max(100).optional(),

message: z.string().min(10).max(2000),

consent: z.literal(true),

});

const resend = new Resend(process.env.RESEND_API_KEY);

export default async function handler(req, res) {

if (req.method !== 'POST') return res.status(405).end();

const result = schema.safeParse(req.body);

if (!result.success) return res.status(400).json({ error: 'Invalid input' });

await resend.emails.send({

from: 'website@clickncontent.dk',

to: 'kontakt@clickncontent.dk',

subject: `Ny henvendelse fra ${result.data.name}`,

html: `<p><b>Navn:</b> ${result.data.name}</p>...`,

});

return res.status(200).json({ ok: true });

}

### Environment Variables

RESEND_API_KEY=re_xxxxxxxxxxxx

RESEND_FROM_EMAIL=website@clickncontent.dk

ℹ️  Resend free tier allows 3,000 emails/month and 100/day — more than sufficient. Domain must be verified in Resend dashboard.

## Feature 3: Calendly Integration for 'Book et møde'

User Story: As a potential client, I want to book a meeting directly from the website without being redirected to an external page.

### Acceptance Criteria

- All 'Book et møde' and 'Book et kald' buttons site-wide open a Calendly modal (popup widget), not a new tab

- Calendly popup is triggered on button click using the Calendly popup widget script

- Fallback: if Calendly script fails to load, button opens https://calendly.com/clickncontent in a new tab

- The Calendly link/username must be provided by the client

- No full-page redirect — always use the popup widget for best UX

### Technical Implementation

// In index.html — add to <head>:

<link href='https://assets.calendly.com/assets/external/widget.css' rel='stylesheet'>

<script src='https://assets.calendly.com/assets/external/widget.js'></script>

// In any component — trigger popup:

const openCalendly = () => {

if (window.Calendly) {

window.Calendly.initPopupWidget({

url: 'https://calendly.com/[CLIENT_USERNAME]'

});

} else {

window.open('https://calendly.com/[CLIENT_USERNAME]', '_blank');

}

};

// Replace all <Link to='/kontakt'> booking buttons with:

<button onClick={openCalendly}>Book et møde</button>

ℹ️  Create a shared useCalendly hook or CalendlyButton component to avoid duplication across HeroSection, FinalCTA, ServicesOverview, Ydelser, OmOs, Cases, and Kontakt pages.

## Feature 4: Real Video Embeds in VideoGrid

User Story: As a site visitor, I want to watch examples of ClicknContent's work directly on the website.

### Acceptance Criteria

- VideoGrid.tsx replaced with real YouTube video embeds

- Videos display as 9:16 aspect ratio cards (vertical format — same as current placeholders)

- Clicking a card opens the video — either plays inline or opens YouTube in a new tab

- Thumbnails load from YouTube's thumbnail API: https://img.youtube.com/vi/[VIDEO_ID]/maxresdefault.jpg

- Lazy loading on all video thumbnails (loading='lazy')

- Play button overlay on hover (preserve existing design)

- If fewer than 6 YouTube videos are available, show what's available — do not use placeholders to fill gaps

### Data Structure

const videos = [

{

id: 'YOUTUBE_VIDEO_ID_1',  // e.g. 'dQw4w9WgXcQ'

title: 'Nadim Clinic — Meta Ad',

platform: 'Meta',

client: 'Nadim Aesthetics',

},

// ... up to 6 videos

];

// Thumbnail URL pattern:

// https://img.youtube.com/vi/{id}/maxresdefault.jpg

// Fallback if maxresdefault missing: hqdefault.jpg

ℹ️  YouTube video IDs must be supplied by the client. Developer should request a list of 4-6 YouTube links before starting this feature.

## Feature 5: FAQ Section (New — matches live site)

User Story: As a potential client, I want answers to common questions so I can decide if ClicknContent is right for me without having to email them.

### Acceptance Criteria

- New FAQ section added to the bottom of the home page (Index.tsx), before FinalCTA

- Uses shadcn/ui Accordion component

- Design matches existing dark card sections — bg-card, border-border

- Animates open/close with existing accordion animation (already in tailwind.config.ts)

- 6 FAQ items from the live site

### FAQ Content (from live site)

const faqs = [

{

q: 'Hvad gør jer anderledes end andre bureauer?',

a: 'Vi er ikke et full-service bureau. Vi er specialister i annoncevideoer og vi bygger alt som annonce-sæt til hele funnel. Når vi kun fokuserer på én ting, kan vi levere hurtigere, skarpere og mere konsekvent performance.',

},

{

q: 'Hvad mener I med annonce-sæt?',

a: 'Et annonce-sæt er en samlet pakke af forskellige annoncevideoer, der dækker top-, mid- og bottom-funnel. Det giver jer content til både awareness, overvejelse og konvertering, uden at I skal starte forfra hver måned.',

},

{

q: 'Hvilke virksomheder passer I bedst til?',

a: 'Virksomheder med ambitioner og budget til at skalere, som vil have annoncevideoer leveret professionelt og konsekvent. Vi supplerer jeres team eller bureau med et fast flow af annonce-sæt.',

},

{

q: 'Hvordan foregår sparringen undervejs?',

a: 'I får en fast kontaktperson og en enkel feedback-proces. Vi starter med workshop og retning, og undervejs sparrer vi på budskaber, scripts og prioritering af annonce-sættet.',

},

{

q: 'Hvad koster det at arbejde med jer?',

a: 'Vi arbejder ikke med standardpakker – vi skræddersyer prisen ud fra jeres behov, ambitionsniveau og indholdstyper. Book et kald, så finder vi en løsning, der matcher jeres mål og budget.',

},

{

q: 'Styrer I også mine annonceringskonti?',

a: 'Nej – vi producerer creatives og leverer creative analyse, men vi styrer ikke jeres annonceringskonti eller media buying. Vi samarbejder tæt med jeres interne team eller mediebureau.',

},

];

### UI Implementation

// New component: src/components/home/FAQSection.tsx

// Use shadcn/ui Accordion with type='single' collapsible

// Section header pattern (matches existing sections):

// <p className='text-primary text-sm font-semibold tracking-widest uppercase mb-4'>FAQ</p>

// <h2 className='font-display text-3xl lg:text-5xl font-bold ...'>Ofte stillede spørgsmål</h2>

// Background: bg-card (light sections alternation maintained)

## Feature 6: Priser Page — Custom Pricing (No Fixed Packages)

The live site does NOT have a Priser page. ClicknContent uses custom pricing. The /priser route exists in the React app and must be handled.

### Acceptance Criteria

- Priser page displays a clear message that pricing is customised per client

- Page includes a strong CTA to book a call (Calendly popup)

- Design consistent with other pages (hero section + content)

- No placeholder pricing tiers or fake package names

- Include the value proposition: 'Vi skræddersyer prisen ud fra jeres behov, ambitionsniveau og indholdstyper'

- Navbar link to /priser may be removed OR page redirects to /kontakt — developer to confirm with client which is preferred

## Feature 7: GDPR Cookie Consent Banner

User Story: As a Danish website visitor, I must be informed about cookies and give consent before non-essential cookies are set.

### Acceptance Criteria

- Cookie consent banner appears on first visit for all users

- Banner is displayed at the bottom of the screen

- Two options: 'Accepter alle' and 'Kun nødvendige'

- User choice persisted in localStorage ('cookieConsent': 'all' | 'necessary')

- Banner does not reappear after user makes a choice

- Banner text: 'Vi bruger cookies for at forbedre din oplevelse og analysere vores trafik. Læs vores privatlivspolitik.'

- Link to privatlivspolitik (URL TBD — placeholder /privatlivspolitik for now)

- Banner is accessible — keyboard navigable, proper ARIA roles

ℹ️  Facebook Pixel is present on the live site (ID: 826386112897059). The consent banner must gate the pixel — only fire it if user accepts 'Accepter alle'. This is a legal requirement under Danish/EU law.

### Implementation

// New component: src/components/CookieBanner.tsx

// Mount in App.tsx above BrowserRouter

// localStorage key: 'cnc_cookie_consent'

// Values: 'all' | 'necessary' | null (not yet decided)

# 5. DATA & INTEGRATIONS

## 5.1 No Database Required

This is a static marketing website. No database, no Supabase, no server-side persistence needed. All data is hardcoded in component files.

## 5.2 API Endpoints

### POST /api/contact

Method: POST

Auth: None (public endpoint)

Rate Limit: 3 requests per IP per hour (implement via Vercel Edge middleware or in-function check)

Request body:

{

name: string (required, max 100)

email: string (required, valid email)

company: string (optional, max 100)

message: string (required, min 10, max 2000)

consent: true (required — must be literal true)

}

Responses:

200: { ok: true }

400: { error: 'Invalid input' }

429: { error: 'For mange forsøg. Prøv igen om lidt.' }

500: { error: 'Der opstod en fejl. Prøv igen.' }

## 5.3 Third-Party Integrations

### Resend (Email)

Purpose: Deliver contact form submissions to kontakt@clickncontent.dk

SDK: resend@latest

Auth: API key in environment variable

Free Tier: 3,000 emails/month — sufficient

Docs: https://resend.com/docs

### Calendly (Booking)

Purpose: Inline popup booking widget for 'Book et møde' CTAs

Integration: Script tag in index.html + window.Calendly.initPopupWidget()

Auth: None — public Calendly link

Cost: Free tier sufficient

### YouTube (Video Portfolio)

Purpose: Display client video work in VideoGrid

Integration: Thumbnail images from YouTube CDN, click opens YouTube in new tab or inline embed

Auth: None required for thumbnails

## 5.4 Environment Variables

# Email

RESEND_API_KEY=re_xxxxxxxxxxxxxxxxxxxx

# App

VITE_CALENDLY_URL=https://calendly.com/[CLIENT_USERNAME]

VITE_APP_URL=https://clickncontent.dk

# 6. USER FLOWS

## Flow 1: Visitor Books a Meeting

Trigger: User clicks any 'Book et møde' or 'Book et kald' button

Steps:

- 1. User clicks button anywhere on site

- 2. Calendly popup widget opens (modal overlay)

- 3. User selects date and time

- 4. User fills in name/email in Calendly

- 5. Calendly sends confirmation emails automatically

Edge cases:

- If Calendly script not loaded → fallback to window.open new tab

- If user closes popup → nothing happens, stays on current page

## Flow 2: Visitor Submits Contact Form

Trigger: User navigates to /kontakt and fills in the form

Steps:

- 1. User fills in Navn, Email, Virksomhed (optional), Besked

- 2. User checks GDPR consent checkbox

- 3. User clicks 'Send besked'

- 4. Button shows loading state ('Sender...')

- 5. POST /api/contact called with form data

- 6a. Success: Sonner toast shown, form resets

- 6b. Error: Sonner toast with error message shown, form remains filled

Edge cases:

- Form submitted without GDPR consent → browser validation prevents submission

- Invalid email → Zod validation error shown inline

- Rate limit hit → 429 response, specific error toast shown

- Network error → generic error toast

## Flow 3: Visitor Watches Portfolio Video

Trigger: User scrolls to VideoGrid section on home page

Steps:

- 1. User sees 6 video cards in 9:16 format with YouTube thumbnails

- 2. User hovers over a card — play button overlay appears

- 3. User clicks card — YouTube video opens (new tab or inline)

# 7. CODE STANDARDS

## File Structure

src/

api/           (Vercel serverless functions → deployed to /api/*)

contact.ts

components/

home/        (existing home sections)

ui/          (shadcn/ui — do not modify)

CookieBanner.tsx  (new)

CalendlyButton.tsx  (new shared component)

hooks/

use-toast.ts

use-mobile.tsx

use-calendly.ts  (new)

pages/

Index.tsx

Ydelser.tsx

Cases.tsx

Priser.tsx     (update)

OmOs.tsx

Kontakt.tsx    (update — add consent checkbox)

NotFound.tsx   (update — Danish, styled)

assets/

logos/         (existing)

team/          (existing)

## Naming Conventions

Components: PascalCase (CalendlyButton.tsx)

Functions/hooks: camelCase (useCalendly)

Files: PascalCase for components, kebab-case for utilities

Constants: SCREAMING_SNAKE_CASE

## TypeScript

- Follow existing tsconfig — strict: false, noImplicitAny: false

- Define interfaces for all data objects (cases, videos, faqs, team members)

- No 'any' types in new code

## Testing

No new tests required for this sprint. Existing vitest config stays. Manual QA checklist in Section 9 is the quality gate.

# 8. REFERENCES

## Live Site

Current live website: https://clickncontent.dk/

Cases: https://clickncontent.dk/cases/

Ydelser: https://clickncontent.dk/vores-ydelser/

## Technical Docs

Resend: https://resend.com/docs/send-with-vercel

Calendly Widget: https://help.calendly.com/hc/en-us/articles/360020052833

Vercel Serverless Functions: https://vercel.com/docs/functions

shadcn/ui Accordion: https://ui.shadcn.com/docs/components/accordion

# 9. QUALITY CHECKLIST

## Before Marking Complete

### Content

- All placeholder client names replaced (ELEVATE, NOOVA, PURE, Fashion Brand X, etc.)

- All placeholder metrics replaced with real case data

- All placeholder testimonials replaced or removed

- Footer: correct email, phone, address

- Footer: all 4 social links working and correct

- Team social links either correct or removed

### Functionality

- Contact form delivers email to kontakt@clickncontent.dk

- GDPR consent checkbox required before form submit

- Calendly popup opens on all 'Book et møde' buttons

- Calendly fallback (new tab) works if script fails

- YouTube thumbnails load in VideoGrid

- Cookie consent banner appears on first visit

- Cookie consent persists after page reload

- FAQ accordion opens and closes correctly

### UI/UX

- NotFound page is in Danish and styled correctly

- All pages render correctly on mobile (375px), tablet (768px), desktop (1280px)

- No broken images or missing alt tags

- No console errors in production build

- Loading states show on form submit

- Error states show on form failure

### Build & Deploy

- npm run build completes with no errors

- No TypeScript errors

- .env.example created with all required variable names

- Environment variables set in Vercel dashboard

- Resend domain verified

- Test contact form end-to-end on Vercel preview URL

# 10. SECURITY REQUIREMENTS

Application Type: Static marketing site with one serverless API endpoint

Security Level: Low-Medium (no auth, no user accounts, no PII stored)

## 10.1 — Non-Negotiable Security (ALWAYS REQUIRED)

- RESEND_API_KEY in environment variable only — never hardcoded or committed

- .env in .gitignore, .env.example committed with placeholder values

- HTTPS enforced (Vercel handles this automatically)

- Server-side Zod validation on /api/contact — never trust client input

- Generic error messages to users — no stack traces exposed

- Input sanitisation: strip HTML tags from form fields before emailing

- CORS: Vercel functions only accept requests from clickncontent.dk in production

## 10.2 — Rate Limiting

- Contact form: max 3 submissions per IP per 60 minutes

- Implement in /api/contact.ts using a simple in-memory map (sufficient for low traffic)

- 429 response with Danish error message

## 10.3 — Dependency Security

- Run npm audit before deployment — fix all high/critical vulnerabilities

- Keep package-lock.json committed

## 10.4 — GDPR Compliance

- Cookie consent banner required (Feature 7) before setting non-essential cookies

- Facebook Pixel (ID: 826386112897059) must only fire after 'Accepter alle' consent

- Contact form requires explicit consent checkbox

- No personal data stored server-side — only forwarded via email

# 11. ARCHITECTURE DECISIONS

## ADR-001: Resend over EmailJS for Contact Form

Decision: Use Resend with a Vercel serverless function

Why: EmailJS exposes API keys in client-side code. Resend with a serverless function keeps the key server-side, enables proper rate limiting, and allows server-side validation. Resend free tier is sufficient.

Alternative considered: EmailJS (client-side only, no backend needed)

Trade-off: Requires a /api/contact.ts file and Vercel serverless function setup. Minor added complexity, but significant security improvement.

## ADR-002: Calendly Popup Widget over Full Embed

Decision: Use Calendly popup widget (script tag) instead of inline iframe embed

Why: Popup widget doesn't require a dedicated page or section — it can be triggered from any button site-wide. Inline iframes require layout space and look visually jarring on dark sections.

Alternative considered: Redirect to /kontakt with embedded Calendly iframe

Trade-off: External script dependency. If Calendly is down, fallback to new tab link.

## ADR-003: No Pricing Page

Decision: Remove /priser from navbar or replace with a 'Kontakt os for pris' page

Why: ClicknContent uses custom pricing (confirmed by live site). Showing pricing tiers would be misleading. Visitor intent on a pricing page is high — redirect to Calendly booking immediately.

Alternative considered: Show a 'starting from' price range

Trade-off: Some visitors expect to see prices. Mitigated by strong FAQ answer explaining the custom pricing model.

## ADR-004: Hardcoded Content over CMS

Decision: Keep all content (cases, team, FAQ) hardcoded in TSX component files

Why: This is a 2-week sprint. Adding a CMS (Sanity, Contentful, etc.) would add 3-5 days of setup and is out of scope. Content rarely changes on a portfolio site.

Alternative considered: Sanity CMS for cases and testimonials

Trade-off: Content changes require a code deploy. Acceptable for this stage — can be revisited post-launch.

# 12. DESIGN MODERNISATION

This section covers visual upgrades to elevate the site from a template-feel to a premium, bespoke experience. These are additive enhancements — the existing design system, tokens, and component structure are preserved. No full redesign.

## Feature 8.1: Glassmorphism Navbar Upgrade

User Story: As a visitor, the navbar should feel premium and modern — floating above the content with a sophisticated glass effect.

### Current State

The navbar already uses bg-card/70 backdrop-blur-xl which is close. It needs to be upgraded to a proper glassmorphism treatment with a blue-tinted background, stronger inset shadow, and saturate effect.

### Acceptance Criteria

- Navbar background: rgba(30, 58, 100, 0.35) — blue-tinted, semi-transparent

- backdrop-filter: blur(12px) saturate(180%)

- Border: 1px solid rgba(100, 116, 139, 0.2)

- Box shadow: 0px 12px 40px rgba(2, 6, 23, 0.3), inset 0px 0px 4px 2px rgba(255, 255, 255, 0.08)

- Scrolled state: slightly increase blur to 16px and reduce background opacity to 0.25 for depth

- Effect must work on BOTH dark sections (hero) and light sections (card bg) — test both

- Mobile slide-in panel retains existing design — glassmorphism only on desktop pill navbar

### Tailwind Implementation

// Replace existing navbar className with:

className={cn(

'w-full max-w-6xl rounded-2xl transition-all duration-500',

// Remove: 'bg-card/70 backdrop-blur-xl'

// Add inline style for full glass effect:

)}

// Use style prop for the glass effect (Tailwind can't express all of this):

style={{

background: 'rgba(30, 58, 100, 0.35)',

backdropFilter: 'blur(12px) saturate(180%)',

WebkitBackdropFilter: 'blur(12px) saturate(180%)',

border: '1px solid rgba(100, 116, 139, 0.2)',

boxShadow: '0px 12px 40px rgba(2, 6, 23, 0.3), inset 0px 0px 4px 2px rgba(255, 255, 255, 0.08)',

}}

## Feature 8.2: Liquid Glass Service Cards (ServicesOverview)

User Story: The service cards in ServicesOverview should feel premium and tactile — floating glass panels rather than flat gray boxes.

### Acceptance Criteria

- Each service card uses liquid glass styling instead of bg-background/60 border-border

- Card background: rgba(255, 255, 255, 0.06) — very subtle white tint

- backdrop-filter: blur(9px)

- Border: 1px solid rgba(255, 255, 255, 0.1)

- Box shadow: 0px 0px 21px -8px rgba(255, 255, 255, 0.15), inset 0 0 6px -3px rgba(255, 255, 255, 0.4)

- SVG glass-distortion filter applied via filter: url(#glass-distortion)

- The glass-distortion SVG filter element is injected once into the DOM (in Layout.tsx or index.html)

- On hover: box shadow intensifies, border opacity increases to 0.2

- Icon accent bg changes from bg-accent to a glass pill: rgba(59, 130, 246, 0.15) with blue border

- Service title hover colour stays text-primary (blue) — no change needed

### SVG Filter — inject once in Layout.tsx

// Add to Layout.tsx, inside the top-level div, before Navbar:

<svg width='0' height='0' style={{ position: 'absolute' }}>

<defs>

<filter id='glass-distortion' x='0%' y='0%' width='100%' height='100%'>

<feTurbulence type='fractalNoise' baseFrequency='0.006 0.006'

numOctaves='2' seed='92' result='noise' />

<feGaussianBlur in='noise' stdDeviation='2' result='blurred' />

<feDisplacementMap in='SourceGraphic' in2='blurred'

scale='45' xChannelSelector='R' yChannelSelector='G' />

</filter>

</defs>

</svg>

### Card Style Implementation

// Replace the motion.div card className in ServicesOverview.tsx:

// Remove: 'bg-background/60 hover:bg-background border-border hover:border-primary/20'

// Keep all other classes, add style prop:

style={{

background: 'rgba(255, 255, 255, 0.06)',

backdropFilter: 'blur(9px)',

WebkitBackdropFilter: 'blur(9px)',

border: '1px solid rgba(255, 255, 255, 0.1)',

boxShadow: '0px 0px 21px -8px rgba(255, 255, 255, 0.15), inset 0 0 6px -3px rgba(255, 255, 255, 0.4)',

filter: 'url(#glass-distortion)',

}}

## Feature 8.3: ServicesOverview Gradient Background

User Story: The ServicesOverview section should feel like a natural continuation of the hero — not a jarring light/dark cut. The gradient background also makes the liquid glass cards look intentional rather than floating on nothing.

### Acceptance Criteria

- ServicesOverview background changes from bg-card (white/light) to a dark gradient

- Gradient: starts at hsl(222, 47%, 8%) — slightly darker than the hero foreground — and transitions to hsl(222, 47%, 13%) at the bottom

- This makes it feel continuous with the hero above it (hero bg is hsl(222, 47%, 11%))

- A very subtle blue radial glow is centered behind the cards: radial-gradient of primary/8 at center

- Text colours updated to match dark section pattern: headings text-primary-foreground, body text-primary-foreground/60, labels text-primary

- 'Se alle ydelser' button updated to outline dark-section variant (border-primary-foreground/20 text-primary-foreground)

- The decorative top border line stays but uses via-primary/20 (slightly more visible on dark)

### Implementation

// ServicesOverview.tsx — replace section className:

// Remove: 'py-28 lg:py-36 bg-card relative overflow-hidden'

// Add:

className='py-28 lg:py-36 relative overflow-hidden'

style={{

background: 'linear-gradient(180deg, hsl(222, 47%, 8%) 0%, hsl(222, 47%, 13%) 100%)',

}}

// Add radial glow div inside section:

<div className='absolute inset-0 pointer-events-none'

style={{

background: 'radial-gradient(ellipse 60% 50% at 50% 50%, hsl(207 82% 55% / 0.06) 0%, transparent 70%)',

}}

/>

## Feature 8.4: Section Flow — Hero Blends into Next Section

User Story: The hard cut between the dark hero and the sections below should be replaced with a seamless flow so the page feels premium and editorial rather than stacked blocks.

### Acceptance Criteria

- Hero section bottom has a gradient fade — the very bottom of HeroSection fades from bg-foreground to transparent

- LogoCarousel section background changed from bg-foreground (same as hero — already connected) to ensure no visible seam

- ServicesOverview (now dark gradient per Feature 8.3) also connects seamlessly

- The overall effect: the top ~60% of the page reads as one continuous dark environment

- Light sections (Testimonials, Kontakt) start clearly below — the transition to light is intentional and happens after the dark flow

### Implementation

// HeroSection.tsx — add at the very bottom of the section, before closing tag:

<div

className='absolute bottom-0 left-0 right-0 h-32 pointer-events-none'

style={{

background: 'linear-gradient(to bottom, transparent, hsl(222, 47%, 8%))',

}}

/>

// LogoCarousel: bg-foreground stays — already blends

// ProcessSection: already bg-foreground — no change

// CaseResults: already bg-foreground — no change

// First light section (ServicesOverview is now dark per 8.3)

// Testimonials stays bg-card — this is where the page intentionally lightens

## Feature 8.5: Hero Section Spacing & Button Size

Acceptance Criteria:

- Hero section top padding increased: change py-16 lg:py-0 on the left content div to pt-28 lg:pt-16 to create clearance from the floating navbar

- The section min-h-[90vh] stays — only inner content padding changes

- Primary CTA button: h-13 → h-14, px-8 → px-10

- Secondary CTA button: h-13 → h-14, px-8 → px-10 (matching primary for visual balance)

- Both buttons keep their existing rounded-xl and shadow classes

## Feature 8.6: Text Scramble Effect on Hero Keyword

User Story: On page load, the word 'skalerer' in the hero headline rapidly cycles through random characters before resolving — creating a premium, high-tech first impression.

### Acceptance Criteria

- Effect triggers once on component mount — no repeat, no hover trigger

- Duration: approximately 1.2 seconds total

- Characters used for scramble: alphanumeric + a few special chars (A-Z, 0-9, @, #, %)

- Each character in 'skalerer' resolves left-to-right with a slight stagger

- While scrambling, characters are the same blue (text-primary) as the final word

- The animated underline (scaleX) triggers after the scramble completes, not simultaneously

- Effect is implemented as a custom hook: useTextScramble(text: string, trigger: boolean)

- No external library — pure React with useEffect and setInterval/requestAnimationFrame

### Implementation

// src/hooks/use-text-scramble.ts

import { useState, useEffect } from 'react';

const CHARS = 'ABCDEFGHIJKLMNOPQRSTUVWXYZ0123456789@#%';

export function useTextScramble(finalText: string) {

const [displayText, setDisplayText] = useState(finalText);

const [isDone, setIsDone] = useState(false);

useEffect(() => {

let iteration = 0;

const totalFrames = finalText.length * 6; // ~6 frames per char

const interval = setInterval(() => {

setDisplayText(

finalText.split('').map((char, i) => {

if (i < Math.floor(iteration / 6)) return char; // resolved

return CHARS[Math.floor(Math.random() * CHARS.length)];

}).join('')

);

iteration++;

if (iteration >= totalFrames) {

clearInterval(interval);

setDisplayText(finalText);

setIsDone(true);

}

}, 40); // ~25fps

return () => clearInterval(interval);

}, [finalText]);

return { displayText, isDone };

}

// In HeroSection.tsx:

const { displayText, isDone } = useTextScramble('skalerer');

// Replace the static 'skalerer' span text with {displayText}

// Pass isDone to the animated underline: animate={{ scaleX: isDone ? 1 : 0 }}

## Feature 8.7: Keyword Highlight Treatment Across Sections

User Story: Key words across multiple sections should use the blue text + underline visual language established in the hero, creating a consistent premium visual identity.

### Acceptance Criteria

- A reusable component <Highlight> wraps key words with text-primary colour and an underline decoration

- Underline style: 2px solid, colour hsl(207, 82%, 55%), offset 4px — thicker and more prominent than default

- On dark sections (bg-foreground): underline is full blue

- On light sections (bg-card): underline is full blue (same — it works on both)

- The underline animates in when the section enters the viewport (scaleX 0→1, originX left, 0.5s ease-out)

### Words to apply highlight to (minimum)

- ServicesOverview: 'skalere' in 'Alt du behøver for at skalere.'

- CaseResults: 'sig selv' in 'Resultater der taler for sig selv.'

- ProcessSection: 'performer' in 'En struktureret proces der sikrer creatives der performer.'

- FinalCTA: 'performance' in 'Klar til at skalere din performance?'

- OmOs page: 'ClicknContent' in the h1

### Reusable Component

// src/components/Highlight.tsx

import { motion } from 'framer-motion';

interface HighlightProps {

children: React.ReactNode;

animate?: boolean; // default true — set false to skip animation

}

export function Highlight({ children, animate = true }: HighlightProps) {

return (

<span className='relative inline-block text-primary'>

{children}

{animate && (

<motion.span

className='absolute -bottom-1 left-0 right-0 h-[2px] bg-primary rounded-full'

initial={{ scaleX: 0 }}

whileInView={{ scaleX: 1 }}

viewport={{ once: true }}

transition={{ duration: 0.5, ease: 'easeOut' }}

style={{ originX: 0 }}

/>

)}

</span>

);

}

## Design Modernisation — Summary of Changes by File

| File | Change | Feature |
| --- | --- | --- |
| Navbar.tsx | Glassmorphism style upgrade | 8.1 |
| Layout.tsx | Inject SVG glass-distortion filter | 8.2 |
| ServicesOverview.tsx | Liquid glass cards + dark gradient bg + dark text | 8.2, 8.3 |
| HeroSection.tsx | More top padding, bigger buttons, bottom fade, text scramble on 'skalerer' | 8.4, 8.5, 8.6 |
| LogoCarousel.tsx | Ensure bg-foreground — no change | 8.4 |
| Highlight.tsx (NEW) | Reusable highlight component | 8.7 |
| use-text-scramble.ts (NEW) | Text scramble custom hook | 8.6 |
| Multiple sections | Apply <Highlight> to key words | 8.7 |

END OF PRD

Ready for Development: Yes

Handoff Target: Antigravity AI

Date: 18.3.2026